Executive Summary

Problem and Solution:

We want to ensure that Mariucci continues to be one of the best college arenas in the United States, ranking in at number three in the country in 2014. It is vital for attracting potential athletes, keeping fans coming back year after year, and creating more revenue.

This project focuses on upgrading the consumer and player experience by updating the seats, suits, concessions, and locker rooms. The ice surface will be made smaller to allow the players to play on a more traditional sized rink. Also, there will be additional upgrades to the workout and training facilities to ensure the best possible player and coach experience.

The success of the Project will be based on:

- Completion of the project in time for the 2015 regular season startup in September and on budget with our 32 million dollar estimate

- Improved amenities for the consumer and player such as concession stands, training facilities, new seating, and a renovated locker rooms

- Value of the project for the investment using cost benefit analysis. Increased ticket sales by 15% over the next two years.

- Improved safety and reliability of the concourse

- Job creation

- Reduced annual maintenance and operating costs

- Lessons learned report

- This becomes a model for future University athletic projects

The project will be completed in 4 phases Project Initiation, Design, Construction

and Completion.

- Project Initiation Phase – University of Minnesota approval of the

Charter is required to allow the Project to continue moving forward.

- Design Phase – Prior to kickoff a report and presentation will be given to the boosters and sponsors that will summarize the project scope, schedule, risks, and costs.

- Proposals/Construction – Proposals will be submitted including fixed prices for the project based on the architect designs. Construction will proceed after the proposals and plans are set.

- Completion Phase – 2015

Budget:

The cost of designing and constructing the new amenities is estimated at $32

million.