Scope Statement

Date: February 18, 20xx

Project Name: Two Tickets to Paradise

Project Sponsors: ??

Original Project Managers: Sammy Holquist, Anna Kaiper, and Meg Sisk

A. Background & Problem Statement:

Name of sponsor(s) have a new Days Inn hotel that they have purchased in Maui, Hawaii and wants to turn the basic hotel into a luxury resort. They have requested that the project managers make all of this possible by commanding a renovation and addition project. They hope that the hotel becomes a top luxury hotel to stay at for people when they visit Maui.

Vision: ??

Mission: ??

B. Project Goals:

- Building renovations and additions stay under budget

- Hotel resort becomes a top resort for adults to stay at in Maui

- The project is completed in the 5-year time frame

C. Project Objectives:

- Turn a former Days Inn hotel into a luxury resort that opens within the time frame of 5 years and under budget.

- Complete all renovations and additions agreed on by the sponsors according to the project schedule, including upgraded interior/exterior luxury finishes and adding a 9-hole golf course.

- Establish a program of 10 luxury excursions for guests by the time the resort is scheduled to open.

D. Project Scope:

We will be responsible for:

- Providing renovations and additions including additional building and higher end finishes.

- Hiring a designer/architect to plan visual appeal of all spaces

- Hiring a renovation/construction company to perform all physical work on the property

- Coordinating with both the design/architect team and the construction team to make sure all aspects of the project are completed.

- Overseeing the building renovations and additions to the hotel:

  - 221 guest rooms

  - renovating lobby and ground floor spaces

  - includes all plumbing, electrical, construction, HVAC, finish work, and furnishings

- Overseeing the renovations and additions for these areas

  - Restaurant (complete overhaul of all areas)

  - Pool (refurbish existing; add second)

  - golf course (design & build)

  - outside bar/eating area (design & build)

  - parking lot (refurbish existing; add valet; determine need for deck parking)

  - fitness center (complete overhaul; add spa)

- Overseeing the hard & soft landscaping elements as designed by designer/architects.

- Hiring all hotel employees

- Determine and create all aspects of excursions.

We are not responsible for:

- Ongoing management of the resort once it is turned over to the sponsors