Executive Summary:  CRT (Green Screen) Replacement Project

Overview

This document will outline the plan for the CRT Replacement Project.  The first section gives a brief overview of the overall project, including the business need, the proposed solution, the fit with the organization’s mission, and the initial project objectives. The remaining sections of the document detail the stakeholders and their responsibilities, as well as provide links to the planning documents for the project.

Business Need/Problem/Solution:

- The Claims business unit is using CRTs to enter claim information, which is outdated technology.

- Employees have to switch between different computers to complete tasks

  - claim information is entered/viewed/updated on CRTs

  - all other work is completed on PC monitors

- Proposed solution:

  - replace all existing CRTs in the Claims business unit with PCs

  - install corporate standard load, including upgraded version of ClaimDT, on all new PCs

Consistency/Fit with Organization’s Mission:

Company X’s mission is to be a leader in providing specific products and services to meet the insurance needs of each industry and related businesses. We have developed a proven reputation for delivering reliable products and dependable service despite the ups and downs of an ever-changing marketplace.  The proposed project is consistent with that mission, and it moves the business unit forward in meeting the company’s mission by providing the means to more quickly deliver reliable products and services.

Project Objectives

- Replace all existing CRTs in business unit with desktop PCs.

- Provide training on how to use new desktop PCs.

- Over a period of 6 months, decrease product request cycle time by 5 hours.

- Over a period of 12 months, decrease product request cycle time by a total of 10 hours.

Project Budget (initial estimate)